Agile Planning with Azure Boards

## Overview

In this lab, you will learn about the agile planning and portfolio management tools and processes provided by Azure Boards and how they can help you quickly plan, manage, and track work across your entire team. You will explore the product backlog, sprint backlog, and task boards which can be used to track the flow of work during the course of an iteration. We will also take a look at how the tools have been enhanced in this release to scale for larger teams and organizations.

## Pre-requisite

In this demo, we are using Parts Unlimited Sample project.

Note: if Parts Unlimited Project available in your Azure DevOps account skip this  		pre-requisite setup. Direct Start Exercises.

Step 1: Open Azure DevOps Demo Generator

https://azuredevopsdemogenerator.azurewebsites.net/

Click on Sign In button.

Step 2: Enter Azure DevOps credentials

Step 3: Select Organization

Click on Choose Template option

Step 4: Select PartsUnlimited template

Step 5: Enter Project Name: PartsUnlimited and Click on Create Project.

Step 6: Click on Navigate to Project button.

## Exercise 1: Agile Project Management

### Task 1: Defining dashboards

- Select Overview and click on Dashboards

- From the dashboard dropdown, select Parts Unlimited Team Overview. Dashboards allow teams to visualize status and monitor progress across the project. At a glance, you can make informed decisions without having to drill down into other parts of your team project site. The Overview page provides access to a default team dashboard which you can customize by adding, removing, or rearranging the tiles. Each tile corresponds to a widget that provides access to one or more features or functions.

- From the dashboard dropdown, select New dashboard.

- Set the Name to “Product training” and select the PUL-Web team. Click Create.

- Click Add a widget.

- In the Add Widget panel, search for “Sprint Overview” to find existing widgets that focus on sprints. Select Sprint Overview and click Add.

- Many widgets have options you can configure. Click the Settings button.

Team: PUL-Web

Values: Count of Work Items

- Search the widgets again for “Sprint Capacity” and add the Sprint Capacity widget.

- Click Done Editing.

- You can now review two important aspects of your current sprint on your custom dashboard.

- Another way of customizing dashboards is to generate charts based on work item queries, which you can share to a dashboard. Select Boards -> Queries

- Click New query.

- Set the first term to Work Item Type = Task and the second term to Area Path = Parts Unlimited\PUL-Web.

Click Save query.

- Set the Name to “Web tasks” and the Folder to Shared Queries. Click OK.

- Select the Charts tab and click New chart.

- Set the Name of the chart to “Web tasks - By assignment” and Group by to Assigned To. Click OK to save.

- You can now add this chart to a dashboard.

Select Dashboard: Product training

Navigate to Overview -> Dashboards

Select PUL-Web – Product training

### Task 2: Customizing team process

In Azure DevOps, you customize your work tracking experience through a process. A process defines the building blocks of the work item tracking system as well as other sub-systems you access through Azure DevOps. Whenever you create a team project, you select the process which contains the building blocks you want for your project.

Azure DevOps supports two process types. The first, the core system processes-Scrum, Agile, and CMMI system processes-are locked. You cannot customize these processes. The second type, inherited processes, you create from a core system process. These processes you can customize.

In addition, all processes are shared. That is, one or more team projects can reference a single process. Instead of customizing a single team project, you customize a process. Changes made to the process automatically update all team projects that reference that process.

Once you’ve created an inherited process, you can customize it, create team projects based on it, and migrate existing team projects to reference it. The Git team project can’t be customized until it’s migrated to an inherited process.

In this task we’ll create a new process that inherits from Scrum. The one change we’ll make is to add a backlog item field designed to track to a proprietary PartsUnlimited ticket ID.

- Click the Azure DevOps logo in the top left corner to navigate to the account root.

- From the left bottom corner, click Organization settings.

- Select the Process tab under Boards.

- From the Scrum dropdown, select Create inherited process.

- Set the name of the inherited process to Customized Scrum and click Create process.

- Open Customized Scrum. You may need to refresh the browser for this to become visible.

- Select Product Backlog Item.

- Click New field.

- Set the Name of the new field to “PUL Ticket ID”.

- On the Layout tab, set the Label to “Ticket ID”. Also Create a new group for “PartsUnlimited”. Click Add field.

- Now that the customized process has been configured, let’s switch the Parts Unlimited project to use it. Return to the All processes root using the breadcrumb.

- Our project currently uses Scrum, so select that process.

- Switch to the Projects tab.

- From the context menu for Parts Unlimited. Select Change process.

- Select the Customized Scrum process and click Save.

- Return to the account dashboard using the logo link.

- Open the Parts Unlimited portal.

- Select Boards -> Work items

Open the first backlog item.

- You will now see the Ticket ID field under the PartsUnlimited group defined during the process customization. You can treat this like any other text field.

- Once the work item is saved, Azure DevOps will also save the new custom information so that it will be available for queries and through the rest of Azure DevOps.